# AquaMetrics GitHub Workflow Guide

# 1. Organization Structure

The project is managed using a GitHub Organization called AquaMetrics.

Repositories:

- AquaMetrics-API → Backend (.NET)

- AquaMetrics-Frontend → Dashboard & Web

- AquaMetrics-Mobile → Flutter Application

- AquaMetrics-Docs → SRS, Design, Database, API Documentation, Meeting Notes

Teams:

- Backend Team

- Frontend Team

- Mobile Team

Each team has Write access to its own repository and Read access to the others to allow collaboration and visibility.

# 2. Git Workflow

We will follow the same workflow in every repository.

Branches

main

develop

feature/*

main

- Stable production-ready version.

- Only updated at the end of a sprint.

develop

- Integration branch.

- All completed features are merged here first.

feature/*

Each task starts from a separate feature branch.

Examples:

feature/login-api

feature/dashboard

feature/mobile-login

feature/athlete-management

Never develop directly on main or develop.

# 3. Development Workflow

For every assigned task:

## Step 1

Update develop.

git checkout develop

git pull origin develop

## Step 2

Create a feature branch.

git checkout -b feature/feature-name

## Step 3

Implement the assigned task.

## Step 4

Commit changes.

git add .

git commit -m "feat: implement login API"

## Step 5

Push the feature branch.

git push -u origin feature/feature-name

## Step 6

Open GitHub.

Create a Pull Request.

Base:

develop

Compare:

feature/feature-name

## Step 7

Fill in the Pull Request template.

Example:

- Description

- Related Issue

- Checklist

## Step 8

Wait for review.

After approval, the Pull Request is merged into develop.

Delete the feature branch after merging.

## End of Sprint

When all sprint features are completed:

develop

↓

main

One final Pull Request is created from develop to main.

# 4. Issues

Every development task is created as a GitHub Issue.

Example:

Title : Create Login API

Description

Implement JWT authentication.

Assignee : Ahmed

Labels :  Backend

Sprint : Sprint 1

Issues represent the project's backlog.

# 5. Project Board

The Organization contains one shared Project Board.

Workflow:

Backlog

↓

To Do

↓

In Progress

↓

Review

↓

Done

Every Issue is added to this board and moved as work progresses.

# 6. Pull Requests

No completed task is merged directly.

Every feature must be submitted through a Pull Request.

The Pull Request includes:

- Description of the work

- Related Issue

- Checklist

Example:

Description

Implemented JWT Authentication.

Related Issue

Closes #15 (Issue Number)

Checklist

☑ Code builds

☑ Tested

☑ Documentation updated

# 7. Commit Messages

Use meaningful commit messages.

Examples:

feat: implement login API

fix: resolve validation bug

docs: update README

refactor: simplify authentication service

style: format code

# 8. Repository Responsibilities

## API Repository

Backend Team

Contains:

- ASP.NET Core API

- Database

- AI Integration

- Business Logic

## Frontend Repository

Frontend Team

Contains:

- React Dashboard

- Web Interface

## Mobile Repository

Mobile Team

Contains:

- Flutter Application

## Docs Repository

Shared by all teams.

Contains:

- SRS

- Architecture

- Database Design

- API Documentation

- Meeting Notes

- Presentation Files

# 9. Team Rules

- Do not push directly to main.

- Do not push directly to develop.

- Every task must have an Issue.

- Every task must use a feature branch.

- Every completed task must be submitted as a Pull Request.

- Delete feature branches after they are merged.

- Keep Issues and Project Board updated.

# 10. Sprint Workflow Summary

Create Issue

│

▼

Assign Team Member

│

▼

Create Feature Branch

│

▼

Develop Feature

│

▼

Commit Changes

│

▼

Push Branch

│

▼

Create Pull Request

│

▼

Code Review

│

▼

Merge into develop

│

▼

Move Issue to Done

│

▼

End of Sprint

│

▼

Merge develop → main

# Goal

This workflow keeps the project organized, allows multiple team members to work simultaneously without conflicts, maintains a clear development history, and ensures that every change is reviewed and tracked from Issue creation to final merge.